Senior Project Team Contract: Vinyl Collection Tracker

Project Overview:

We are building a vinyl record library and tracker app. Our project will be in three main stages:

- An app where you can enter your vinyl records, keep a collection, and see the value over time.

- The second step is to create a system with NFC tags where you can tap the record on a device. The app will then register that you are listening to that vinyl and keep track of total listens over time. If there is a new vinyl/NFC tag, the app will prompt the user to enter the new vinyl.

- If the first two steps go smoothly, we will implement a device that can identify what is playing, and keep real time tracking in the app.

| Name | Role | Email | Phone | Preferred Contact |
| --- | --- | --- | --- | --- |
| Owen Mueller | See Below | muelleor@mail.uc.edu | (440) 759-7779 | Phone |
| Marcus Rowe | See Below |  |  |  |
| Advisor: Seokki Lee |  |  | N/A |  |

Roles:

Most of the work is going to be shared and all stages will be built together. Two areas have a main lead. Owen will lead the database work, while Marcus will lead the rest of the programming. But both partners will work on every part. The management role will rotate every 2 weeks.

| Role | Responsibilities | Holder | Fixed/Rotating/Shared |
| --- | --- | --- | --- |
| Database Lead | Collection data model, value over time insights, play log storage, queries | Owen | Fixed |
| Application Programming Lead | App screens, APIs, and the code connecting the app to NFC and audio features. | Marcus | Fixed |
| Shared Engineering | NFC tap flow, audio capture and song identification, architecture decisions, testing | Shared | Shared |
| Project Manager | Keeps the task board current, sets goals, tracks deadlines, is the advisor's main contact. | Marcus, then Owen | Rotating |

Communication:

| Channel | Used For | Response time |
| --- | --- | --- |
| Text Message | Quick questions and day to day updates | Within 8 – 10 hours |
| Discord | Technical discussion, links | Within 12 hours |
| GitHub | Tasks, bugs, code review | Review within 48 hours |
| Email | Advisor Contact | Within 48 hours |

Meetings:

| Meeting | Who | When | Duration | Purpose |
| --- | --- | --- | --- | --- |
| Team Check-in | Both Members | Twice a week | 30 min | Progress, next tasks |
| Work Session | Both Members | Once a week | 1-2 hours | Hard problems, integrate code |
| Advisor Meeting | Both Members and Advisor | Once every two weeks | 30 min | Confirm progress, get feedback |

Agreement:

| Name | Signature | Date |
| --- | --- | --- |
| Owen Mueller |  |  |
| Marcus Rowe |  |  |